

**Project Status Report**



**Project Name:** Project Golden Cup Exim Marketing Corporation (PGCEMC)

**Department:** School of Computing and Information Technology

**Focus Area:** MCSPROJ (Applied Projects 2)

**Product/Process:** ordering system



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Magnaye, Corinne | Project Manager |
| Naval, Darryl | System Analyst |
| Piol, Gino | System Developer |
| Rocero, Earl Jerome | Technical Documentation Writer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 09/22/2017 | Magnaye, Corinne | Status report document created |
| 1.0 | 09/22/2017 | Golden Cup Team | Project Diagrams (Class, Object, Communication) created |
| 1.1 | 10/02/2017 | Magnaye, Corinne | Status report document updated |
| 1.0 | 10/02/2017 | Golden Cup Team | Project Diagrams (Deployment, Component, State Transition, Timing) created |
| 1.0 | 10/02/2017 | Golden Cup Team | Project Diagrams (Package, Class Package, Data Package, Use Case Package, Composite Structure, Interaction Overview) created |
| 1.2 | 10/05/2017 | Magnaye, Corinne | Status Report document updated |
| 1.0 | 10/05/2017 | Golden Cup Team | Project Vision and Scope created |
| 1.3 | 10/23/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 10/23/2017 | Magnaye, Corinne | WBS, Gantt Chart and Activity created |
| 1.4 | 10/30/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 10/30/2017 | Golden Cup Team | Software Requirement Specification |
| 1.4 | 11/06/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/06/2017 | Naval, Darryl | Detailed Transcripts of Defense |
| 1.5 | 11/13/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/13/2017 | Golden Cup Team | Change Management Plan |
| 1.6 | 11/20/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/20/2017 | Golden Cup Team | Risk Management Plan |
| 1.7 | 11/27/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/27/2017 | Golden Cup Team | Quality Management Plan |
| 1.8 | 12/04/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 12/04/2017 | Golden Cup Team | Revising Project Documentation |
| 1.9 | 12/18/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 12/18/2017 | Golden Cup Team | Update proofread documents |
| 2.0 | 01/08/2018 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 01/08/2018 | Golden Cup Team | Document Hardbound |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

This project status report is created to fulfill a requirement for CSPROJ 2 (Applied Project 2)

courses under Mr. Manuel Sanchez.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* + **Project Description**

Project Golden Cup is created to provide a faster ordering process system inside the website that will make an easier transaction of company to its customers. Our aim is to develop a system that will help our client make their work a lot easier and to provide lesser working time and to make it a user-friendly website.

* + **Milestone Deliverables**
    - Document Hardbound

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Magnaye, Corinne | Date:  12/01/2017 | Reporting Period:  12/14/2017 to 12/18/2017 |
| Project Overall Status:  The project is still on going as of this moment. | | |
| Project Summary:  As of now, the system modules are all working | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Document Hardbound | | | | | * Progress Report | 01/08/2017 | 100% | On Schedule | | * Update proofread documents | 01/08/2017 | 100% | On Schedule | | | |
|  | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | If the Document Hardbound was not created as well as submitted, it will be automatically failed for the team. | The submission would be delayed. | | | |
|  | | |
| **Project Recommendations**   |  | | --- | | Submit all deliverables on time. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | |  | | | |
| **Related Project Information**   |  | | --- | | None | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Magnaye, Corinne

Project Manager

**Approved by** Ms. Maricel Naviamos

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_



# APPENDICES

## Project Status Report Sections Omitted

* Project Budget / Financial
* Document Guidelines
* Issue Report
* Risk Management Report
* Project Issue Management Status
* Issues and Description
* Project Risk Management Status

