

**Project Status Report**



**Project Name:** Project Golden Cup Exim Marketing Corporation (PGCEMC)

**Department:** School of Computing and Information Technology

**Focus Area:** MCSPROJ (Applied Projects 2)

**Product/Process:** ordering system



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Magnaye, Corinne | Project Manager |
| Naval, Darryl | System Analyst |
| Piol, Gino | System Developer |
| Rocero, Earl Jerome | Technical Documentation Writer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 09/22/2017 | Magnaye, Corinne | Status report document created |
| 1.0 | 09/22/2017 | Golden Cup Team | Project Diagrams (Class, Object, Communication) created |
| 1.1 | 10/02/2017 | Magnaye, Corinne | Status report document updated |
| 1.0 | 10/02/2017 | Golden Cup Team | Project Diagrams (Deployment, Component, State Transition, Timing) created |
| 1.0 | 10/02/2017 | Golden Cup Team | Project Diagrams (Package, Class Package, Data Package, Use Case Package, Composite Structure, Interaction Overview) created |
| 1.2 | 10/05/2017 | Magnaye, Corinne | Status Report document updated |
| 1.0 | 10/05/2017 | Golden Cup Team | Project Vision and Scope created |
| 1.3 | 10/23/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 10/23/2017 | Magnaye, Corinne | WBS, Gantt Chart and Activity created |
| 1.4 | 10/30/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 10/30/2017 | Golden Cup Team | Software Requirement Specification |
| 1.4 | 11/06/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/06/2017 | Naval, Darryl | Detailed Transcripts of Defense |
| 1.5 | 11/13/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/13/2017 | Golden Cup Team | Change Management Plan |
| 1.6 | 11/20/2017 | Magnaye, Corinne | Project Status Report document updated |
| 1.0 | 11/20/2017 | Golden Cup Team | Risk Management Plan |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

This project status report is created to fulfill a requirement for CSPROJ 2 (Applied Project 2)

courses under Mr. Manuel Sanchez.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* + **Project Description**

Project Golden Cup is created to provide a faster ordering process system inside the website that will make an easier transaction of company to its customers. Our aim is to develop a system that will help our client make their work a lot easier and to provide lesser working time and to make it a user-friendly website.

* + **Milestone Deliverables**
    - Risk Management Plan created

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Magnaye, Corinne | Date:  11/23/2017 | Reporting Period:  11/16/2017 to 11/20/2017 |
| Project Overall Status:  The project is still on going as of this moment. | | |
| Project Summary:  As of now, the project/system doesn’t have a complete module | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Risk Management Plan | | | | | * Progress Report | 11/20/2017 | 100% | On Schedule | | * Risk Management Plan | 11/20/2017 | 100% | On Schedule | | | |
|  | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | If the Risk Management Plan was not created as well as submitted, it will be added to the deliverable for the next milestones. And it will allocate time that can cause project development delayed. | The submission would be delayed. | | | |
|  | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | If the team did not update all documents it will affect the other deliverables as well as the given time frame to the team would be getting longer. | Medium | Medium | High | N/A | | | |
|  | | |
| **Project Recommendations**   |  | | --- | | Submit all deliverables on time. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | Create Quality Plan Documents | | | |
| **Related Project Information**   |  | | --- | | None | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Magnaye, Corinne

Project Manager

**Approved by** Ms. Maricel Naviamos

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_



# APPENDICES

## Project Status Report Sections Omitted

* Project Budget / Financial
* Document Guidelines
* Issue Report
* Risk Management Report
* Project Issue Management Status
* Issues and Description

